|  |  |  |
| --- | --- | --- |
| **Step** | **Dependency** | **Week** |
| Prob Statement | None | 1 |
| Feasibility | Prob Statement | 1 |
| Interviewing Students | Feasibility |  |
| Surveys | Feasibility |  |
| Data Gathering | Feasibility |  |
| Data Flow Diagram | Interview, Survey |  |
| Designing ERD | Data Flow |  |
| Designing UML | Data Flow |  |
| Designing UI | Data Flow |  |
| Implementing Database | ERD |  |
| Data Entry | ERD, Data Gathering |  |
| Front End Prototype | Designing UI |  |
| Back End Prototype | Implementing Database, Data Entry |  |
| Integrating | Front End, Back End |  |
| Adding and Extending | Front End, Back End |  |
| Testing and Debugging Features | Integrating, Adding and extending features |  |
| Webhosting | Testing and Debugging |  |